**Name: Ke Hao Chen**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/27/22 | 3/27/22 |
| 2. Create low fidelity wireframes | 3/27/22 | 3/27/22 |
| 3. Create design guide | 3/29/22 | 3/29/22 |
| 4.Create index page | 3/29/22 | 4/1/22 |
| 5.Create locations page | 3/30/22 | 4/1/22 |
| 6.Create menu page | 3/30/22 | 4/2/22 |
| 7.Create contact page | 3/30/22 | 4/2/22 |
| 8.Create user testing materials | 3/31/22 | 4/2/22 |
| 9.Making sure all requirements met | 4/1/22 | 4/2/22 |
| 10. |  |  |